STOCKPULSE

Stock Market Data Analyzer

Project Specification & Action Plan

Version 1.0  —  April 2026

A multi-module Python application for fetching, processing,

analyzing, and reporting on stock market data.

# 1. Project Overview

Project Name: StockPulse — Stock Market Data Analyzer

StockPulse is a multi-module Python application that fetches historical stock market data from a financial API, cleans and transforms it, runs statistical analysis, and produces a formatted HTML report. The project is designed as a structured learning vehicle: each module has a clear boundary, a defined input and output, and can be built and tested independently before being wired into the full pipeline.

The secondary goal is to practice managing a larger codebase — thinking about module boundaries, data contracts between components, and the discipline of building software in discrete, testable pieces rather than one monolithic script.

# 2. Goals & Objectives

## 2.1 Learning Objectives

- Work with a real-world REST API that requires authentication, rate limiting, and error handling

- Practice data transformation using dictionaries, list comprehensions, and structured pipelines

- Learn foundational statistics (moving averages, volatility, correlation) applied to real financial data

- Build a multi-module Python project with clean separation of concerns

- Generate formatted output (HTML) from computed data using Jinja2 templates

- Use argparse to create a flexible CLI interface with multiple commands and flags

- Write defensive code with try/except, input validation, and graceful degradation

## 2.2 Project Objectives

- Accept one or more stock ticker symbols via the command line

- Fetch 6–12 months of daily historical price data from Alpha Vantage

- Cache raw API responses locally to avoid redundant calls during development

- Compute a suite of statistical metrics per ticker

- Generate a self-contained HTML report with summary tables and per-stock analysis

- Log all operations with timestamps for debugging and auditability

# 3. API Recommendation

Two APIs were evaluated in depth. The recommendation is Alpha Vantage.

| Criteria | Alpha Vantage (Recommended) | Finnhub |
| --- | --- | --- |
| Free Tier | 25 requests/day, 5/minute. Sufficient for a learning project with local caching. | 60 requests/minute. More generous, but the JSON structure is less educational. |
| Data Quality | NASDAQ-licensed. Full OHLCV daily data, 20+ years of history, adjusted close prices. | Good real-time data, but historical daily data requires paid tier for full depth. |
| JSON Structure | Nested dict with metadata + time series. Rich parsing exercise — great for learning. | Flat arrays. Easier to parse, but less opportunity to practice nested data handling. |
| Documentation | Comprehensive with inline examples. Each endpoint has a dedicated page. | Well-organized and modern, but more geared toward real-time streaming use cases. |
| Learning Value | High. Forces you to handle rate limits, parse nested JSON, and build a caching layer. | Moderate. WebSocket-oriented design is less relevant to this project’s scope. |
| Python Support | Official alpha_vantage wrapper exists, but raw requests is recommended for learning. | Official finnhub-python wrapper available. Similar recommendation to use raw requests. |

Why Alpha Vantage: The 25 requests/day limit sounds restrictive, but it’s actually a feature for this project — it forces you to build a local caching layer, which is a valuable real-world pattern. The nested JSON response structure provides a meaningful parsing challenge. And the data itself (NASDAQ-licensed daily OHLCV) is exactly what the statistics module needs.

# 4. Statistical Analysis Plan

The following analyses are scoped to be meaningful, learnable, and produce interesting output. They progress from simple to moderately complex, and each builds naturally on the one before it.

| Analysis | What It Teaches | Python Concepts | Output |
| --- | --- | --- | --- |
| Daily returns | Percentage change between consecutive closing prices. Foundation for everything else. | List comprehensions, zip(), arithmetic on sequences | List of floats per ticker |
| Simple moving averages (20-day, 50-day) | Smooths noise to reveal trends. Industry-standard analysis. | Sliding window logic, slicing, generator expressions | Two averaged series per ticker |
| Volatility (std dev of returns) | Measures risk/uncertainty. Key financial metric. | Statistics module (stdev), math operations | Single float per ticker |
| Cumulative return | Total gain/loss over the analysis period. | Reduce/accumulate pattern, percentage math | Single float per ticker |
| Correlation matrix | How stocks move relative to each other. Requires multi-ticker comparison. | Nested loops, dict-of-dicts, alignment of date ranges | N×N matrix (dict of dicts) |
| High/Low range analysis | Identifies the most volatile trading days. Good for pattern recognition. | Sorting, min/max, date handling | Sorted list of (date, range) tuples |

Deliberate exclusions: Linear regression, Bollinger Bands, and RSI are within reach but would bloat the scope. They make excellent follow-up additions once the core pipeline is working.

# 5. Output Format

Recommendation: HTML report (primary) + terminal summary (secondary).

An HTML report is the right choice for three reasons. First, it gives you exposure to Jinja2 templating, which is a genuinely useful skill that bridges Python and web development. Second, HTML naturally supports the mix of tables, text, and structure that this analysis produces. Third, the report is self-contained and shareable — you can open it in any browser, send it to someone, or screenshot it for a portfolio.

The terminal summary is a lightweight companion: a quick-glance printout when you run the script that shows which tickers were analyzed and their headline metrics. Think of it as the log output; the HTML is the deliverable.

Why not CSV? CSV is great for raw data export, but this project’s output is analytical rather than tabular. A correlation matrix and per-stock commentary don’t map cleanly to flat rows. CSV could be added as a --csv flag later if you want to export the raw price data.

# 6. Tech Stack & Dependencies

| Category | Tool / Library | Purpose |
| --- | --- | --- |
| Language | Python 3.10+ | Target version. f-strings, match/case available if needed. |
| HTTP Client | requests | API calls. Already in your toolkit. |
| Data Caching | json (stdlib) | Read/write cached API responses to local .json files. |
| Statistics | statistics (stdlib) | mean, stdev, correlation. No NumPy needed at this scope. |
| Date Handling | datetime (stdlib) | Parse date strings, compute ranges, format for output. |
| CLI Interface | argparse (stdlib) | Ticker symbols, date ranges, output path, flags. |
| Templating | jinja2 | HTML report generation from computed data. New library to learn. |
| Logging | logging (stdlib) | Structured logs with timestamps, severity levels, module names. |
| Configuration | .env file + os.environ | Store API key outside source code. python-dotenv optional. |

Philosophy: Lean on the standard library wherever possible. The only third-party dependencies are requests (already familiar) and jinja2 (new, but lightweight and broadly useful). This keeps the project focused on Python fundamentals rather than library-wrangling.

# 7. Project Structure

The folder layout below reflects the module boundaries. Each .py file under stockpulse/ is an independent module with a defined responsibility.

stockpulse/

│

├── stockpulse/                  # Package directory

│   ├── __init__.py              # Package marker

│   ├── config.py                # API keys, constants, defaults

│   ├── client.py                # API fetching + local caching

│   ├── parser.py                # Raw JSON → clean Python dicts

│   ├── analyzer.py              # Statistical computations

│   ├── reporter.py              # Jinja2 HTML report generation

│   └── display.py               # Terminal summary output

│

├── templates/

│   └── report.html              # Jinja2 HTML template

│

├── cache/                       # Cached API responses (.json)

├── output/                      # Generated reports land here

│

├── main.py                      # Entry point + CLI (argparse)

├── requirements.txt             # Third-party deps

├── .env                         # API key (git-ignored)

└── .gitignore                   # cache/, output/, .env, __pycache__/

Key design principle: Data flows in one direction. main.py orchestrates by calling modules in sequence: config → client → parser → analyzer → reporter/display. No module reaches back upstream.

# 8. Phased Action Plan

Each phase produces a working, testable artifact. You can demo progress at every stage.

## Phase 0: Scaffolding & Configuration

| Module | config.py + project skeleton |
| --- | --- |
| Input | .env file containing ALPHA_VANTAGE_API_KEY |
| Output | A config module that exposes the API key, base URL, default parameters, and cache/output paths |
| Scope | Create folder structure, requirements.txt, .gitignore, .env. Write config.py to load the API key from environment and define project constants (base URL, default ticker list, cache directory path). Verify with a quick print test. |
| New Concepts | os.environ for secrets management, package structure with __init__.py, .env files |

## Phase 1: API Client & Caching

| Module | client.py |
| --- | --- |
| Input | Ticker symbol (str), config values |
| Output | Raw JSON dict from API (or from local cache if previously fetched) |
| Scope | Write a fetch_daily_data(ticker) function that: (1) checks cache/ for existing data, (2) if not cached, calls the Alpha Vantage TIME_SERIES_DAILY endpoint, (3) saves the raw response to cache/{ticker}.json, (4) handles HTTP errors and rate-limit responses with try/except. Include a time.sleep() between calls for multi-ticker runs. |
| New Concepts | Caching pattern (check-before-fetch), rate limit handling, json.dump/json.load for persistence, time.sleep for throttling |
| Test | Run client.py directly: fetch one ticker, verify .json file appears in cache/, run again to confirm cache hit (no API call) |

## Phase 2: Data Parser

| Module | parser.py |
| --- | --- |
| Input | Raw JSON dict from client.py |
| Output | List of dicts, each with keys: date, open, high, low, close, volume (all typed correctly — dates as strings, prices as floats, volume as int) |
| Scope | Write parse_daily_data(raw_json) that: (1) navigates the nested Alpha Vantage JSON structure, (2) extracts the time series dict, (3) converts each entry into a clean, flat dict with proper types, (4) sorts by date ascending, (5) validates that expected keys exist and raises clear errors if the API response format is unexpected. |
| New Concepts | Nested JSON traversal, type coercion (str → float), defensive key checking, data normalization as a distinct step |
| Test | Feed a cached .json file into the parser. Print the first 5 and last 5 entries. Verify types with type() checks. |

## Phase 3: Statistical Analyzer

| Module | analyzer.py |
| --- | --- |
| Input | Parsed data (list of dicts) from parser.py, for one or more tickers |
| Output | An analysis results dict per ticker containing: daily_returns, sma_20, sma_50, volatility, cumulative_return, high_low_ranges. Plus a cross-ticker correlation_matrix. |
| Scope | Implement each analysis as a standalone function: compute_daily_returns(data), compute_sma(data, window), compute_volatility(returns), compute_cumulative_return(data), compute_correlation(returns_a, returns_b), compute_high_low_ranges(data). A top-level run_analysis(ticker_data_dict) function orchestrates all of them. |
| New Concepts | statistics.stdev, statistics.correlation (Python 3.10+), sliding window via slicing, dict comprehensions for matrix construction, separation of computation from presentation |
| Test | Run analyzer.py standalone with 2–3 cached tickers. Print headline numbers. Verify SMA length is correct (len(data) - window + 1). Sanity-check correlation of a stock with itself (should be 1.0). |

## Phase 4: Terminal Display

| Module | display.py |
| --- | --- |
| Input | Analysis results dict from analyzer.py |
| Output | Formatted text printed to stdout: a summary table and per-ticker headline stats |
| Scope | Write print functions that format the analysis results for terminal readability. Include: a summary table (ticker, cumulative return, volatility), per-ticker detail blocks, and the correlation matrix as an aligned grid. Use f-strings with format specifiers for clean number alignment. |
| New Concepts | f-string format specifiers (:.2f, :>10), building text tables without external libraries, separation of display logic from computation |

## Phase 5: HTML Report Generator

| Module | reporter.py + templates/report.html |
| --- | --- |
| Input | Analysis results dict from analyzer.py |
| Output | A self-contained .html file saved to output/report_YYYY-MM-DD.html |
| Scope | Learn Jinja2 basics: Environment, FileSystemLoader, template.render(). Build an HTML template with inline CSS (no external files — the report should be a single portable file). The template should include: a header with generation timestamp, a summary table, per-stock sections with metrics, and the correlation matrix. Reporter.py loads the template, passes the data, writes the output. |
| New Concepts | Jinja2 templating (variables, loops, filters, conditionals), HTML/CSS basics, file generation with timestamped names, template/data separation pattern |

## Phase 6: CLI & Orchestration

| Module | main.py |
| --- | --- |
| Input | Command-line arguments |
| Output | Orchestrated pipeline run: fetches data, analyzes, outputs terminal summary and HTML report |
| Scope | Wire all modules together. Build the argparse interface with: positional ticker arguments (1+), --output-dir flag, --no-cache flag to force fresh API calls, --report-only and --terminal-only flags. Add logging throughout the pipeline. The main() function should read like a recipe: load config, fetch data for each ticker, parse each response, run analysis, generate outputs. |
| Example | python main.py AAPL MSFT GOOGL --output-dir ./output |

## Phase 7: Polish & Extensions (Stretch)

Once the core pipeline is complete and working end-to-end, these are natural extensions that each teach something new without requiring a rearchitecture:

- Add a --compare flag that generates a side-by-side comparison view in the HTML report

- Implement a cache expiry check: if a cached file is older than N days, re-fetch automatically

- Add CSV export as a --csv flag for raw price data

- Wrap the analyzer functions in a StockAnalysis class to practice OOP with real state

- Add Bollinger Bands or RSI as additional statistical measures

- Colorize the terminal output using ANSI escape codes

# 9. Data Contract Between Modules

This is the critical architecture decision. Each module passes data to the next via well-defined Python data structures. No module should need to know how the previous one works internally — only what shape the data takes.

| Boundary | From | To | Data Shape |
| --- | --- | --- | --- |
| Raw fetch | client.py | parser.py | dict: the full Alpha Vantage JSON response (nested, string values) |
| Parsed data | parser.py | analyzer.py | list[dict]: each dict has keys date (str), open/high/low/close (float), volume (int) |
| Analysis results | analyzer.py | reporter.py / display.py | dict keyed by ticker: each value is a dict of computed metrics (returns list, SMA lists, scalar stats) |
| Correlation | analyzer.py | reporter.py / display.py | dict of dicts: correlation_matrix[ticker_a][ticker_b] = float |

Why this matters: If you decide to swap Alpha Vantage for a different API later, only client.py and parser.py change. The analyzer doesn’t care where the data came from. This is loose coupling in practice, not just theory.

# 10. Risks, Gotchas & Learning Opportunities

### 10.1 API Rate Limiting

Alpha Vantage’s free tier allows 25 requests per day and 5 per minute. With a 3-ticker run, that’s 3 calls — well within budget. But during development, you’ll iterate frequently. The caching layer (Phase 1) is the primary mitigation: build it first, rely on it constantly. If you burn through your daily quota, you’re done until tomorrow — a frustrating but memorable lesson in why caching matters.

### 10.2 The Variable Shadowing Trap

You’ve already hit this one. In a multi-module project, the risk increases: a function parameter named ‘data’ that accidentally falls back to a module-level ‘data’ variable will silently produce wrong results. Adopt the habit of using specific parameter names (parsed_entries, raw_response, ticker_returns) rather than generic ones.

### 10.3 Date Alignment in Correlation

Different tickers may have different trading days (IPO dates, halts, delistings). Before computing correlation, you’ll need to align the date ranges so you’re comparing the same days. This is a genuine data engineering challenge and one of the most educational parts of the project.

### 10.4 Floating Point Precision

Percentage calculations can produce long trailing decimals. Round display values in the reporter and display modules, but keep full precision in the analyzer. This is a good instinct to develop: compute with precision, format for humans.

### 10.5 Import Paths

Running main.py from the project root vs. running a module directly from inside stockpulse/ produces different import behaviors. The if __name__ == "__main__" pattern matters more in a package structure. Always run from the project root: python main.py.

### 10.6 API Response Gotcha

When Alpha Vantage’s rate limit is hit, it doesn’t return an HTTP error — it returns a 200 with a ‘Note’ key in the JSON body containing an error message. Your client.py must check for this explicitly, not just check the status code. This is a common real-world API design pattern worth learning to handle.

### 10.7 Jinja2 as a Gateway

Jinja2 is the same templating engine used by Flask and Django. Learning it here, in the simpler context of generating a static report, builds directly transferable knowledge if you later explore web development. The syntax ({{ variable }}, {% for item in list %}) will feel immediately familiar.

# 11. Suggested Cadence

Each phase is designed to be completable in 1–2 focused sessions. For a project-per-week pace, the core pipeline (Phases 0–6) should take roughly 3–4 weeks. Phase 7 is open-ended stretch work.

| Phase | Module | Est. Sessions | Milestone |
| --- | --- | --- | --- |
| 0 | Scaffolding & config | 1 | Project compiles and imports cleanly |
| 1 | API client & caching | 1–2 | Cached .json files for 3 tickers |
| 2 | Data parser | 1 | Clean typed data from cached files |
| 3 | Statistical analyzer | 2–3 | All 6 analyses producing correct output |
| 4 | Terminal display | 1 | Readable terminal summary |
| 5 | HTML report | 2 | Report opens in browser, looks professional |
| 6 | CLI & orchestration | 1–2 | Full pipeline runs end-to-end from CLI |

End of Specification